## Slide 1
Understanding the CU*Answers Development Factory
The Software Development Life Cycle

## Slide 2: What is the SDLC?
The SDLC documents rules and procedures for approving, tracking and communicating the status of software development as it moves through the CU*Answers production “factory” – from initial request all the way through to final implementation for clients.
The SDLC allows us to respond more quickly and more effectively on how CUSO resources should be spent for software development.
We welcome the scrutiny and responsibility that comes with our transparent approach.
A proven set of guidelines allows us to say ‘no’ if a decision does not make sense for a project. That said, just because a decision does not fit in the moment, it doesn’t mean we cannot revisit it in the future.
The same due diligence is applied to formal decisions and off-the-cuff decisions.
2

## Slide 3: General Goals
Record software warranty issues and provide resolution in a timely manner.
Obtain approval of development projects that will assure prudent and consistent management of software.
Provide communication between CU*Answers teams to report software issues and provide feedback on management decisions.
Provide a researchable database for development projects in progress.
Assure that proper billing for custom projects is completed accurately and in a timely manner.
Make a promise to our clients and the marketplace about our overall approach to software development.
The Product Team meets on a regular basis to discuss project status, deadlines and contractual commitments.
Quarterly Strategic Planning sessions are held on a quarterly basis, with a focus on reviewing priorities and status for current and upcoming quarters.
Day-to-Day Administration ensures that status reports on any individual projects are readily available to CU*Answers staff. This is facilitated through special tracking software referred to as Track*IT.
Who Manages Our Assembly Lines?

## Slide 4: The “Life Cycle” Part of the SDLC
Project Creation/Submission
Project is created in the Track*IT system, which initiates the SDLC workflow.
Projects can be created by most data center employees.
Design Specifications
If necessary, project specifications (“specs”) are written, explaining the end-user requirements for the project and as much technical detail as appropriate to explain the desired technique and outcome.
Project Approval
The submitted project is approved by one or more authorized staff, flowing through a standard approval matrix according to project type.

## Slide 5: The “Life Cycle” Part of the SDLC
Development
A programmer or other technical resource works on coding the software changes.
SLATING FOR RELEASE
A decision is made on a date when the project will be moved from a development environment and become part of live production.
QUALITY CONTROL TESTING
Software changes are tested to ensure they match against the original project intent and follow current development standards.

## Slide 6: The “Life Cycle” Part of the SDLC
BETA TESTING IN THE FIELD
Software changes are deployed in a limited, controlled environment to selected clients, who agree to work with our teams and give feedback on the enhancements
IMPLEMENTATION/FINAL RESOLUTION
Software is moved from the development or beta test environment into production.
DOCUMENTATION/CLIENT COMMUNICATION
Documentation is written to explain the changes to clients and support staff.

## Slide 7: Project Classifications
Architectural Change
Card Conversion
CU Conversion/Merger
Custom Forms
Custom Request
Feasibility Research
Generic Forms
GOLD Screen Modification
Program Modification
Software Enhancement
Warranty Adjustment

## Slide 8: Guidelines for Making Approvals
Program Modifications and Warranty Adjustments: With the exception of fast-tracked projects already described, to get a yes it must be realistic that the work can begin within the next 12 months after the project is approved.
Software Enhancements and Architectural Changes: Initial approval is based on our estimate that it is feasible for preliminary research and/or design work to be completed within 18 months of project approval.
Custom and Conversion Projects: Initial approval is based on separate client approval and contractual agreement processes.

## Slide 9: Project Requests: Where Do the Ideas Come From?
Event Drivers
Leadership Conference
CEO Strategies
Focus Groups
Business Drivers
Xtend SRS Bookkeeping
AuditLink
Lender*VP
Xtend
Earnings Edge
Imaging Solutions
SettleMINT EFT
OpsEngine
Client Drivers
Industry and regulatory directives
Sales contracts and contractual obligations
Custom work
Changes by third-party vendors
Direct requests from clients

## Slide 10: Tracking Progress
The primary method for tracking projects through the SDLC is the Track*IT tool. As projects move through various stages, they are marked in Track*IT with a status code.
The Release Schedule compiles major projects being slated for specific releases. A PDF copy is posted weekly on the Release Planning page of the CU*Answers website.
During Quarterly Strategic Planning sessions, each programming team leader summarizes their team’s current activities, as well as upcoming and outstanding projects.
Track*IT monitoring reports and tools are utilized to keep an eye on project progress and investment, especially when it comes to allocation of programming resources.
Owner’s View is an online resource that allows clients to review the current of all projects currently in the pipeline.

## Slide 11: Additional Resources
CU*Answers Kitchen Page
The Programming and Quality Control Nucleus Pages
Latest Release Schedule
The Idea Form: An Online Suggestion Box